NOVA Commerce

Milestone 1 - Foundation & Architecture Setup Audit Report

| Audit scope | Milestone 1 requirements supplied for NOVA Commerce |
| --- | --- |
| Assessment basis | Repository structure and implementation files present in the workspace |
| Assessment date | 20 July 2026 |

Executive assessment

Milestone 1 is substantially implemented as a foundation. The repository contains a professional pnpm monorepo, separate Next.js and NestJS applications, database and queue foundations, configuration validation, API conventions, and local infrastructure definitions.

The achieved scope is ready to begin domain development for catalog, authentication, cart, checkout, orders, inventory, administration, and notifications. These business features are intentionally not delivered in this milestone.

Dependencies were not installed and full build/typecheck was not executed because the package download approval was declined. Therefore, implementation evidence is present, but runtime verification remains open.Important verification limitation:

Status legend

| Status | Meaning |
| --- | --- |
| Achieved | Requirement is implemented with clear repository evidence. |
| Partial | Foundation exists, but scope or runtime verification is incomplete. |
| Not verified | Cannot be confirmed until dependencies install and checks run. |

Requirements traceability

| Backend requirement | Status | Evidence / assessment |
| --- | --- | --- |
| NestJS architecture | Achieved | apps/api has Nest entry point, root module, typed configuration, and build scripts. |
| Modular structure | Achieved | Database, Health, and Queue modules establish domain-oriented boundaries. |
| Database connection | Partial | Prisma service connects/disconnects at lifecycle boundaries; live connection not tested. |
| Prisma setup | Achieved | Prisma schema defines User, Role, and UserStatus foundation. |
| Migration system | Achieved | Initial SQL migration and prisma migrate scripts are present. |
| Config module | Achieved | ConfigModule validates DATABASE_URL, REDIS_URL, API prefix, port, and web origin. |
| Error handling | Achieved | Global exception filter returns predictable error payloads. |
| API response pattern | Achieved | Global interceptor provides success/data/meta envelope. |
| Redis setup | Partial | Redis Compose service and Redis URL-driven BullMQ connection are configured; not run. |
| Queue foundation | Achieved | Notifications queue and processor skeleton are registered with BullMQ. |

Frontend traceability

| Frontend requirement | Status | Evidence / assessment |
| --- | --- | --- |
| Next.js architecture / App Router | Achieved | apps/web uses src/app layout and page routes with Next configuration. |
| UI system | Partial | Tailwind v4, utility function, and base Button component exist; full Shadcn component set is not yet established. |
| API client | Achieved | Typed API client handles base URL, JSON envelope, and credentials. |
| State management | Achieved | Zustand cart-store foundation is implemented. |
| Theme setup | Achieved | next-themes provider and light/dark CSS tokens are configured. |

Infrastructure and developer readiness

| Area | Status | Evidence / assessment |
| --- | --- | --- |
| Docker foundation | Partial | PostgreSQL and Redis Compose services plus application Dockerfiles are present. API/web are not yet wired into Compose. |
| Environment management | Achieved | Root and app-specific .env.example files document local configuration. |
| Code standards | Achieved | Strict TypeScript settings, ESLint/Prettier configuration, workspace scripts, and Turbo task graph are present. |
| Developer outcome | Partial | Structure is ready for feature modules; install/build/migration verification remains a release gate. |

Open items before feature work

| Priority | Recommended action |
| --- | --- |
| 1 | Run pnpm install, pnpm typecheck, pnpm lint, and pnpm build; resolve any generated/runtime issues. |
| 2 | Start Docker services and run Prisma generate/migrate against PostgreSQL; confirm API health endpoint. |
| 3 | Add full Shadcn UI initialization and common primitives before building storefront screens. |
| 4 | Wire API and web services into Compose or add a production deployment pipeline. |
| 5 | Begin Milestone 2 with Auth/RBAC and Catalog domain models, tests, and API contracts. |

Conclusion

The requested Milestone 1 architecture is materially achieved. The remaining work is primarily validation and a few platform-completeness tasks, not a redesign of the foundation. The recommended gate is to complete the open items above before declaring the foundation production-verified.