NOVA Commerce

Milestone 1 Verification and Production Readiness Report

| Field | Value |
| --- | --- |
| Date | 2026-07-23 |
| Scope | Verification, stabilization, and production readiness assessment |
| Restriction | No Milestone 2 business features were added |
| Overall status | Approved with Minor Fixes |
| Final recommendation | Pending only environment runtime verification after Docker Desktop is available |

1. Overall Status

Milestone 1 Status: Approved with Minor Fixes. The repository now passes lint, typecheck, and production build validation. One backend runtime bug and one lint foundation gap were found and fixed. Docker-based runtime verification remains environment-blocked because Docker Engine was not reachable from the machine during the final check.

2. Completed Areas

| Area | Verification Result |
| --- | --- |
| Architecture | Monorepo layout is valid with apps/api and apps/web separated through pnpm workspace filters. |
| Backend foundation | NestJS module structure, config validation, global validation pipe, exception filter, response interceptor, health module, Prisma, Redis and BullMQ foundation are present. |
| Database | Prisma schema and migration structure exist. Prisma generate and earlier migration flow were verified; final deploy check was blocked by Docker Engine availability. |
| Frontend foundation | Next.js App Router, TypeScript, Tailwind, reusable UI component base, API client, Zustand store, and theme provider are present. |
| Infrastructure | Docker Compose defines Postgres and Redis services, env examples exist, and local scripts are available for dev/build/lint/typecheck. |
| Code quality | Strict TypeScript checks, ESLint v9 flat config for API, Next ESLint config, and Prettier config are in place. |

3. Issues Found and Actions Taken

| Issue | Severity | Impact | Fix |
| --- | --- | --- | --- |
| Backend lint configuration | Medium | API lint failed because ESLint v9 requires a flat eslint.config.* file; only legacy .eslintrc files existed. | Added apps/api/eslint.config.mjs and installed @typescript-eslint/parser plus @typescript-eslint/eslint-plugin as dev dependencies. |
| Backend queue runtime startup | High | Production API start crashed because NotificationsProcessor imported QUEUES from queue.module, creating a circular dependency at runtime. | Moved queue names into apps/api/src/queue/queue.constants.ts and updated module/processor imports. |
| Frontend lint warning | Low | ESLint warned about anonymous default export in postcss.config.mjs. | Changed PostCSS config to export a named constant. |
| Docker runtime verification | Medium | Docker Engine was not reachable at npipe dockerDesktopLinuxEngine, so Postgres/Redis startup and final migrate deploy could not be completed in this run. | Keep Docker Desktop running and rerun docker compose up -d postgres redis, then pnpm --filter @nova/api prisma:deploy. |
| Seed structure | Low | No seed script is currently defined. This is not blocking for Milestone 1 because there is no domain seed data yet, but the structure should be added before feature-heavy milestones. | Add a foundation seed entry when auth/catalog baseline data is introduced. |

4. Verification Evidence

| Check | Status | Evidence |
| --- | --- | --- |
| lint | Passed | pnpm.cmd lint completed for @nova/api and @nova/web. |
| typecheck | Passed | pnpm.cmd typecheck completed for API and Web. |
| build | Passed | pnpm.cmd build completed: Nest build passed and Next.js production build compiled successfully. |
| frontend production build | Passed | Next.js generated static routes / and /_not-found successfully. |
| backend compile | Passed | Nest build completed after queue circular dependency fix. |
| Prisma generate | Passed earlier | Prisma Client generation completed successfully. |
| migration deploy | Environment-blocked | Failed because Docker/Postgres was unavailable at final verification time. |
| application startup | Partially verified | Backend runtime crash was fixed; full health endpoint verification depends on Docker Postgres/Redis availability. |

5. Readiness Assessment

| Area | Status | Assessment |
| --- | --- | --- |
| Repository & architecture | Ready | No major folder restructuring required. Separation between API and Web is maintained. |
| Backend foundation | Ready with runtime dependency note | Architecture can support Auth, Products, Orders, Inventory, and Payments without redesign. |
| Database | Ready with Docker dependency | Schema and migrations are coherent; final DB initialization requires Docker Engine running. |
| Redis & queues | Ready after fix | BullMQ queue registration is stable after moving queue constants out of the module import cycle. |
| Frontend foundation | Ready | App Router, UI base, state, theme, and API client layers are suitable for future storefront/auth/admin work. |
| UI system | Ready with expected growth | Base component structure exists; more Shadcn components can be added as features require them. |
| Infrastructure | Pending local Docker check | Compose config exists, but runtime check could not complete because Docker Engine was unavailable. |

6. Final Recommendation

Recommendation: Approved with Minor Fixes. From a code quality and build perspective, Milestone 1 is stable and ready for feature development. Before officially starting Milestone 2, run the final local runtime gate with Docker Desktop active: docker compose up -d postgres redis, pnpm --filter @nova/api prisma:deploy, pnpm --filter @nova/api start, and verify GET /api/v1/health.

No business logic from future milestones was added during this verification phase. Changes were limited to configuration, lint readiness, and a real backend runtime stability bug.