NOVA Commerce

Milestone 2 QA & Implementation Report

Project: Production Grade Full-Stack E-commerce Platform

Milestone: Milestone 2 - Authentication, Authorization & User Management

Report date: July 29, 2026

Assessment type: API, browser/manual QA, build, and production-readiness verification

Milestone 2 Status: APPROVED WITH MINOR QA NOTES Authentication, authorization, and user management foundation is verified against the required scope. Ready for next milestone planning after optional polish notes.

# 1. Executive Summary

Milestone 2 has been implemented and verified according to the required authentication, authorization, and user management scope. The foundation includes backend auth APIs, JWT/refresh-token handling, RBAC guard structure, user profile and address management, frontend auth screens, protected routes, API client/session state, and Docker-backed local validation.

No product catalog, cart, checkout, payment, order, inventory, or other future milestone business features were added during this verification phase.

# 2. Required Scope Coverage

| Area | Status | Evidence |
| --- | --- | --- |
| Backend authentication | PASS | Register, login, logout, refresh rotation, and /auth/me verified through API and browser flows. |
| Authorization foundation | PASS | JWT strategy, auth guard, roles decorator/guard, and role enum are present for future protected modules. |
| User management | PASS | Profile read/update, password-change API foundation, and address CRUD/default-address flow are implemented. |
| Frontend auth UX | PASS | Login, register, forgot/reset password, profile, settings, and address pages render and connect to the API. |
| Session/state foundation | PASS | API client, token memory store, refresh retry handling, Zustand auth/user/session/ui stores are available. |
| Database foundation | PASS | Prisma migration deployed; users, refresh tokens, and user addresses schema are consistent. |
| Infrastructure readiness | PASS | Docker Desktop, Postgres, Redis, API startup, and frontend production build were verified. |

# 3. Validation Evidence

| Check | Result | Notes |
| --- | --- | --- |
| Docker Desktop | PASS | Docker engine was running; Postgres and Redis containers were healthy/reachable. |
| Postgres port 5432 | PASS | TCP connectivity succeeded. |
| Redis port 6379 | PASS | TCP connectivity succeeded. |
| Prisma deploy | PASS | Two migrations found; no pending migration issues. |
| Lint | PASS | Root pnpm lint completed for API and web. |
| Typecheck | PASS | Root pnpm typecheck completed for API and web. |
| Build | PASS | API compiled; Next.js production build generated expected app routes. |
| API smoke flow | PASS | Health, register, me, profile update, address create/list, refresh rotation, and logout passed. |
| Browser QA flow | PASS | Register-to-profile, settings update, address CRUD, logout redirect, and login again passed. |

# 4. Browser and Manual Flow QA

Browser QA was executed against the local frontend on port 3006 and API on port 4000 with Docker-backed Postgres/Redis. Screenshots were saved under docs/milestone-2-browser-qa for audit traceability.

| Flow | Result | Detail |
| --- | --- | --- |
| Login page render | PASS | Login form and navigation displayed correctly. |
| Registration | PASS | New customer registered successfully and redirected to protected profile. |
| Profile settings | PASS | Profile update request returned 200 and UI reflected updated name. |
| Address management | PASS | Address created, listed as default, and deleted successfully. |
| Logout | PASS | Logout endpoint returned success and protected profile redirected to login. |
| Login after registration | PASS | Registered user could log in again successfully. |

# 5. Issues Found and Stabilization Fixes

| Issue | Severity | Impact | Fix / Recommendation |
| --- | --- | --- | --- |
| CORS origin mismatch for QA port 3006 | FIXED | Browser QA requests were blocked when frontend used an alternate port. | WEB_ORIGIN handling now supports comma-separated origins and main.ts enables CORS using parsed origin list. |
| Empty optional profile fields | FIXED | Blank optional phone/profileImage could trigger validation errors. | Frontend settings submit now sends undefined for empty optional fields. |
| Missing favicon | FIXED | Browser requested /favicon.ico and produced avoidable 404 noise. | Added app icon asset. |
| Password-form browser warning | MINOR | Chrome reports an accessibility/autocomplete warning on password-related forms. | Add hidden/associated username field around password-change/reset forms in a polish pass. |
| Next standalone start warning | MINOR | next start warns when output: standalone is configured, although QA server still responded successfully. | Add a dedicated start:standalone script or adjust production smoke startup to run .next/standalone/server.js with static assets copied correctly. |

# 6. Remaining Risks / Notes

Email delivery, OTP verification, products, cart, checkout, orders, inventory, payments, and admin CMS remain outside Milestone 2 and should not be treated as missing for this phase.

RBAC foundations are in place, but deeper role-permission matrices should be finalized when admin/dashboard modules are introduced.

Refresh-token security is foundation-ready; production deployment should still confirm secure cookie settings, HTTPS, domain, and same-site policy per environment.

The browser QA folder includes a historical diagnostic screenshot from an earlier failed attempt; the final PASS evidence screenshots are the numbered successful flow images.

# 7. Final Recommendation

Recommendation: Approved with minor QA notes. Milestone 2 satisfies the required scope and is ready for sign-off. The team can proceed to the next milestone after optional polish on password-form autocomplete and standalone production start scripting.

# Appendix A - API Smoke Output

HEALTH=ok

REGISTER_USER=smoke+1785347837@nova.test

ME_USER=smoke+1785347837@nova.test

PROFILE_NAME=Smoke Verified

ADDRESS_COUNT=1

ADDRESS_DEFAULT=True

REFRESH_TOKEN_ROTATED=True

LOGOUT=True

# Appendix B - Browser QA Pass List

PASS API health

PASS Frontend home

PASS Login page renders

PASS Register redirects to protected profile

PASS Profile update succeeds

PASS Address create/list/default succeeds

PASS Address delete succeeds

PASS Protected route redirects when logged out

PASS Login succeeds after registration